WORLD ENGINE   /   DOC-005

# Устав проекта World Engine

FULL CONTENT · ARCHITECTURE AUDITED · COMPLETE

| Идентификатор | DOC-005 |
| --- | --- |
| Версия | 3.0 |
| Русский | Русский |
| Дата | 2026-09-04 |
| Статус редакции | Проверено архитектурным аудитом — полная консолидированная версия |

Проверено архитектурным аудитом — полная консолидированная версия

# Содержание

Содержание

# Назначение и правила применения

Этот документ является полной консолидированной версией. Он объединяет действующие проверенные решения, подробное техническое содержание прежних версий, дополнения, таблицы и схемы. Краткий проверенный слой ниже имеет нормативный приоритет. Если сохранённый исторический фрагмент ему противоречит, действует исправленное правило из нормативного слоя; исторический фрагмент оставлен только для полноты и прослеживаемости.

## Правило приоритета

Нормативные формулировки текущей проверенной версии заменяют несовместимые формулировки ранних версий. Остальные подробности ранних версий сохраняются как действующая детализация, если они не конфликтуют с нормативным слоем.

# Действующая проверенная спецификация

## Нормативный источник: DOC-005_World_Engine_Project_Charter_RU_v2.docx

docs/00_Project_Management/DOC-005_World_Engine_Project_Charter_RU_v2.docx

## Project Charter

Официальный устав проекта / World Engine

## World Engine

| Проект | World Engine |
| --- | --- |
| Документ | Project Charter |
| Document ID | CHARTER-001 |
| Version | v2.0 |
| Status | Final Draft |
| Дата | 2026-08-06 |
| Автор | Andrii Drahulskyi |

## 1. Executive Summary

World Engine — это модульная open-source платформа симуляции живого игрового мира, создаваемая сначала для Skyrim и в перспективе для других игр.

Проект объединяет игровые события, память NPC, диалоги, сохранение состояния мира, реакцию на моды и последующее расширение до полноценной платформы.

Главная цель первой версии — доказать, что архитектура реально работает и может служить основой для устойчивого развития.

## 2. Purpose

Этот документ официально закрепляет существование проекта World Engine, его цели, границы, участников, ограничения и критерии успеха.

Project Charter является базовым уставом проекта и служит точкой опоры для всей последующей документации, проектирования и реализации.

## 3. Business Value

• Для игрока: более живой, постоянный и правдоподобный игровой мир.

• Для моддеров: архитектура, которая может встраивать новый контент и реагировать на него.

• Для разработчиков: модульная платформа с понятными границами и расширяемостью.

• Для open-source сообщества: понятный инженерный проект с документацией и историей развития.

• Для автора проекта: сильное инженерное портфолио и практическая база для дальнейшего роста.

## 4. Project Objectives

• Создать устойчивую архитектуру для живого игрового мира.

• Обеспечить модульность и заменяемость ключевых компонентов.

• Сделать возможной интеграцию локальных и облачных AI-моделей.

• Сохранить последствия действий игрока и состояние мира между сессиями.

• Подготовить основу для будущих расширений: экономики, политики, мод-анализа и мульти-игровой поддержки.

• Сформировать качественную инженерную документацию и публичный open-source репозиторий.

## 5. Guiding Principles

• Сначала документация, потом реализация.

• Один модуль — одна зона ответственности.

• Зависимости всегда направлены вниз по архитектурным слоям.

• Если функция ставит под угрозу MVP, она переносится в более позднюю версию.

• LLM — это адаптер для сложных решений, а не единственный источник истины.

• Архитектура должна оставаться расширяемой, заменяемой и тестируемой.

## 6. Project Scope

| In Scope | Out of Scope (for initial releases) |
| --- | --- |
| Core platform, event routing, persistence, memory, character state, relationships, dialogue, save/load, mod change detection, release-ready documentation. | Full continent-scale economy, deep politics, complete automatic mod adaptation, multi-game support, advanced knowledge diffusion, VR support. |
| Skyrim as the first integration target. | Rewriting the whole architecture for every new game. |
| Local AI support with optional external AI adapters. | Hard dependency on one specific model or vendor. |
| Versioned roadmap, ADRs, module specs, tests and release notes. | Undocumented ad hoc implementation. |

## 7. Success Criteria

• Version 1.0 is delivered as a stable, demonstrable MVP.

• NPCs remember meaningful events and react to them consistently.

• World state survives save/load cycles without breaking core behavior.

• The architecture remains modular and extendable after the MVP.

• The project repository contains clear documentation, release history and working code.

• The project is understandable for future contributors and possible external adopters.

## 8. Project Success Factors

• Clear and protected scope for v1.0.

• High-quality documentation before coding.

• Incremental development with small, reviewable commits.

• Stable integration boundaries between game, AI and persistence.

• Consistent testing and release discipline.

• A structure that is understandable to future contributors.

## 9. Key Deliverables

• Project documentation set (vision, principles, roadmap, architecture, module templates, ADRs).

• Working MVP implementation for the initial World Engine release.

• GitHub repository with versioned history and public project structure.

• Demo scenario and release notes for the initial release.

• Testing and validation artifacts.

• Future expansion backlog.

## 10. Stakeholders

| Stakeholder | Role | Interest |
| --- | --- | --- |
| Project Owner | Andrii Drahulskyi | Owns direction, priorities and final decisions. |
| Future Contributors | Open-source developers | May extend modules, fix bugs and add integrations. |
| Players / Mod Users | End users | Use the platform in Skyrim and future games. |
| Mod Developers | Content creators | Potentially integrate new content and gameplay layers. |
| IHK Review / Portfolio Audience | External evaluators | May assess the project as a professional engineering portfolio piece. |

## 11. Constraints

• Project work is performed primarily in free time.

• Development depends on available hardware, storage and AI service access.

• The first version must remain feasible on realistic consumer hardware.

• The project must remain compatible with Skyrim modding constraints.

• Open-source development requires clear documentation and maintainable structure.

## 12. Assumptions

• AI models and tooling will continue to evolve and become more capable over time.

• A modular architecture will allow incremental replacement of components.

• The project can start with a limited feature set and expand later without architectural collapse.

• There will be enough room to use both local and external AI providers.

• Contributors may join later if the project becomes useful and understandable.

## 13. High-Level Risks

• Scope creep and trying to build too much in v1.0.

• Performance bottlenecks on consumer hardware.

• Dependence on one AI provider or one model family.

• Integration complexity with Skyrim and mod ecosystems.

• Insufficient documentation or inconsistent structure.

• Failure to reach a working MVP if priorities are not protected.

## 14. Governance and Decision Rules

• Architecture and roadmap changes must be documented before implementation.

• Features that endanger MVP stability are deferred rather than forced in.

• Every major module must have its own specification before code starts.

• The project owner approves the final direction and release scope.

• All major technical decisions should have an ADR when they influence dependencies or design.

## 15. Project Organization

The project is currently operated by a single owner with an open-source contribution model planned for the future.

The initial structure is intentionally simple: documentation first, code second, integrations third, expansion later.

| Area | Responsibility |
| --- | --- |
| Project Owner | Defines priorities, approves scope, maintains strategic direction. |
| Documentation | Defines the system, rules, versions and module specifications. |
| Development | Implements the agreed modules and integrations. |
| Testing | Verifies correctness, stability and performance. |
| Community Growth | Future contributors, modders and adopters. |

## 16. Exit Conditions

• The charter is replaced by a new charter for a materially different project direction.

• The project is formally closed.

• The project transitions from research/open-source phase to a different organizational model.

• A future platform generation supersedes the current World Engine architecture.

## 17. Related Documents

| Document | Purpose |
| --- | --- |
| Vision | Strategic intent and long-term direction. |
| Project Principles | Rules and standards for how the project is built. |
| Product Roadmap | Product releases and user-facing evolution. |
| Implementation Roadmap | Technical order of implementation. |
| System Architecture | Overall architectural structure. |
| Module Architecture | Module relationships and boundaries. |
| Data Flow | Event and data routing through the system. |
| Module Specification Template | Standard for module documents. |
| ADR documents | Architecture decisions and rationale. |

## 18. Approval

| Role | Name | Signature / Date |
| --- | --- | --- |
| Project Owner | Andrii Drahulskyi | __________________ / __.__.2026 |
| Documentation Lead | Andrii Drahulskyi | __________________ / __.__.2026 |

## Change Log

| Version | Date | Changes |
| --- | --- | --- |
| v2.0 | 2026-08-06 | Final Project Charter with executive summary, business value, success factors, guiding principles, exit conditions and related document matrix. |

# Полная подробная спецификация и прослеживаемость

# Реестр использованных источников

| Путь | Роль | SHA-256 |
| --- | --- | --- |
| docs/00_Project_Management/DOC-005_World_Engine_Project_Charter_RU_v2.docx | Нормативный источник | 7d7c3066a62fbd6c |