Project Charter

Официальный устав проекта / World Engine

World Engine

| Проект | World Engine |
| --- | --- |
| Документ | Project Charter |
| Document ID | CHARTER-001 |
| Version | v2.0 |
| Status | Final Draft |
| Дата | 2026-08-06 |
| Автор | Andrii Drahulskyi |

1. Executive Summary

World Engine — это модульная open-source платформа симуляции живого игрового мира, создаваемая сначала для Skyrim и в перспективе для других игр.

Проект объединяет игровые события, память NPC, диалоги, сохранение состояния мира, реакцию на моды и последующее расширение до полноценной платформы.

Главная цель первой версии — доказать, что архитектура реально работает и может служить основой для устойчивого развития.

2. Purpose

Этот документ официально закрепляет существование проекта World Engine, его цели, границы, участников, ограничения и критерии успеха.

Project Charter является базовым уставом проекта и служит точкой опоры для всей последующей документации, проектирования и реализации.

3. Business Value

Для игрока: более живой, постоянный и правдоподобный игровой мир.

Для моддеров: архитектура, которая может встраивать новый контент и реагировать на него.

Для разработчиков: модульная платформа с понятными границами и расширяемостью.

Для open-source сообщества: понятный инженерный проект с документацией и историей развития.

Для автора проекта: сильное инженерное портфолио и практическая база для дальнейшего роста.

4. Project Objectives

Создать устойчивую архитектуру для живого игрового мира.

Обеспечить модульность и заменяемость ключевых компонентов.

Сделать возможной интеграцию локальных и облачных AI-моделей.

Сохранить последствия действий игрока и состояние мира между сессиями.

Подготовить основу для будущих расширений: экономики, политики, мод-анализа и мульти-игровой поддержки.

Сформировать качественную инженерную документацию и публичный open-source репозиторий.

5. Guiding Principles

Сначала документация, потом реализация.

Один модуль — одна зона ответственности.

Зависимости всегда направлены вниз по архитектурным слоям.

Если функция ставит под угрозу MVP, она переносится в более позднюю версию.

LLM — это адаптер для сложных решений, а не единственный источник истины.

Архитектура должна оставаться расширяемой, заменяемой и тестируемой.

6. Project Scope

| In Scope | Out of Scope (for initial releases) |
| --- | --- |
| Core platform, event routing, persistence, memory, character state, relationships, dialogue, save/load, mod change detection, release-ready documentation. | Full continent-scale economy, deep politics, complete automatic mod adaptation, multi-game support, advanced knowledge diffusion, VR support. |
| Skyrim as the first integration target. | Rewriting the whole architecture for every new game. |
| Local AI support with optional external AI adapters. | Hard dependency on one specific model or vendor. |
| Versioned roadmap, ADRs, module specs, tests and release notes. | Undocumented ad hoc implementation. |

7. Success Criteria

Version 1.0 is delivered as a stable, demonstrable MVP.

NPCs remember meaningful events and react to them consistently.

World state survives save/load cycles without breaking core behavior.

The architecture remains modular and extendable after the MVP.

The project repository contains clear documentation, release history and working code.

The project is understandable for future contributors and possible external adopters.

8. Project Success Factors

Clear and protected scope for v1.0.

High-quality documentation before coding.

Incremental development with small, reviewable commits.

Stable integration boundaries between game, AI and persistence.

Consistent testing and release discipline.

A structure that is understandable to future contributors.

9. Key Deliverables

Project documentation set (vision, principles, roadmap, architecture, module templates, ADRs).

Working MVP implementation for the initial World Engine release.

GitHub repository with versioned history and public project structure.

Demo scenario and release notes for the initial release.

Testing and validation artifacts.

Future expansion backlog.

10. Stakeholders

| Stakeholder | Role | Interest |
| --- | --- | --- |
| Project Owner | Andrii Drahulskyi | Owns direction, priorities and final decisions. |
| Future Contributors | Open-source developers | May extend modules, fix bugs and add integrations. |
| Players / Mod Users | End users | Use the platform in Skyrim and future games. |
| Mod Developers | Content creators | Potentially integrate new content and gameplay layers. |
| IHK Review / Portfolio Audience | External evaluators | May assess the project as a professional engineering portfolio piece. |

11. Constraints

Project work is performed primarily in free time.

Development depends on available hardware, storage and AI service access.

The first version must remain feasible on realistic consumer hardware.

The project must remain compatible with Skyrim modding constraints.

Open-source development requires clear documentation and maintainable structure.

12. Assumptions

AI models and tooling will continue to evolve and become more capable over time.

A modular architecture will allow incremental replacement of components.

The project can start with a limited feature set and expand later without architectural collapse.

There will be enough room to use both local and external AI providers.

Contributors may join later if the project becomes useful and understandable.

13. High-Level Risks

Scope creep and trying to build too much in v1.0.

Performance bottlenecks on consumer hardware.

Dependence on one AI provider or one model family.

Integration complexity with Skyrim and mod ecosystems.

Insufficient documentation or inconsistent structure.

Failure to reach a working MVP if priorities are not protected.

14. Governance and Decision Rules

Architecture and roadmap changes must be documented before implementation.

Features that endanger MVP stability are deferred rather than forced in.

Every major module must have its own specification before code starts.

The project owner approves the final direction and release scope.

All major technical decisions should have an ADR when they influence dependencies or design.

15. Project Organization

The project is currently operated by a single owner with an open-source contribution model planned for the future.

The initial structure is intentionally simple: documentation first, code second, integrations third, expansion later.

| Area | Responsibility |
| --- | --- |
| Project Owner | Defines priorities, approves scope, maintains strategic direction. |
| Documentation | Defines the system, rules, versions and module specifications. |
| Development | Implements the agreed modules and integrations. |
| Testing | Verifies correctness, stability and performance. |
| Community Growth | Future contributors, modders and adopters. |

16. Exit Conditions

The charter is replaced by a new charter for a materially different project direction.

The project is formally closed.

The project transitions from research/open-source phase to a different organizational model.

A future platform generation supersedes the current World Engine architecture.

17. Related Documents

| Document | Purpose |
| --- | --- |
| Vision | Strategic intent and long-term direction. |
| Project Principles | Rules and standards for how the project is built. |
| Product Roadmap | Product releases and user-facing evolution. |
| Implementation Roadmap | Technical order of implementation. |
| System Architecture | Overall architectural structure. |
| Module Architecture | Module relationships and boundaries. |
| Data Flow | Event and data routing through the system. |
| Module Specification Template | Standard for module documents. |
| ADR documents | Architecture decisions and rationale. |

18. Approval

| Role | Name | Signature / Date |
| --- | --- | --- |
| Project Owner | Andrii Drahulskyi | __________________ / __.__.2026 |
| Documentation Lead | Andrii Drahulskyi | __________________ / __.__.2026 |

Change Log

| Version | Date | Changes |
| --- | --- | --- |
| v2.0 | 2026-08-06 | Final Project Charter with executive summary, business value, success factors, guiding principles, exit conditions and related document matrix. |