Project Scope

Объём проекта / Version 1.0 only

World Engine

| Project | World Engine |
| --- | --- |
| Document | Project Scope |
| Document ID | SCOPE-001 |
| Version | v3.0 |
| Status | Final |
| Date | 2026-08-06 |
| Author | Andrii Drahulskyi |

1. Executive Summary

Этот документ определяет объём только первой версии (v1.0 / MVP) проекта World Engine.

Он намеренно ограничивает реализацию минимальным набором функций, необходимым для проверки архитектуры, живой памяти NPC, событийной обработки, сохранения состояния и AI-взаимодействия.

Вся функция, выходящая за пределы версии 1.0, документируется отдельно в Product Roadmap и не входит в данный Scope.

2. Scope Statement

Версия 1.0 создаёт базовую живую симуляцию мира Skyrim через World Engine.

В рамках v1.0 проект должен доказать, что события игры могут проходить через адаптер, обрабатываться ядром системы, сохраняться, влиять на память NPC, отношения и диалоги, а затем возвращаться обратно в игру как наблюдаемое изменение мира.

3. In Scope (Version 1.0)

| Included Area | What it means in v1.0 |
| --- | --- |
| Core Platform | Базовое ядро, регистрация модулей, жизненный цикл, координация и маршрутизация событий. |
| Event Processing | Игровые события проходят через Event Engine и вызывают реакции систем. |
| Game Adapter (Skyrim) | Связь между Skyrim и World Engine через единую интеграционную границу. |
| Persistence | Save/Load и сохранение критического состояния мира между сессиями. |
| Memory System | NPC запоминают значимые события и используют их позже. |
| Character State | Базовое состояние NPC: статус, роль, значимость, изменения поведения. |
| Relationship Tracking | Отношения NPC к игроку и к другим NPC меняются по событиям. |
| Dialogue Engine | Контекстные реплики и fallback-ответы с использованием памяти и состояния мира. |
| Local AI / External AI Adapter | Подключение локальной модели или внешнего API как заменяемого компонента. |
| Mod Change Detection | Базовое обнаружение изменений в модах без глубокой полной автоматизации. |
| Documentation & Release Package | Ключевая документация, публичный репозиторий, версия v1.0 и demo-артефакты. |

4. Explicit Out of Scope (Version 1.0)

Economy Engine

Politics Engine

Organization Engine (full depth)

Quest Engine (full systemic version)

Families, children, inheritance chains

Full automatic mod integration

Knowledge Diffusion Engine

Multi-game support

VR support

Large-scale continent simulation

Massive fully autonomous population management

5. Project Boundaries

World Engine does not replace Skyrim; it augments the game through a controlled adapter layer.

The Core does not contain game-specific logic.

The AI layer does not own world truth; it reacts to world state and memory.

Persistence stores state, but does not decide gameplay logic.

The first version must remain small enough to finish and verify.

6. External Dependencies

| Dependency | Why it is needed |
| --- | --- |
| Skyrim SE/AE | First integration target and source of in-game events. |
| SKSE / modding stack | Provides integration possibilities with the game runtime. |
| Local AI model or external AI provider | Supplies optional intelligent dialogue and reasoning. |
| GitHub | Source control, public history and release distribution. |
| Consumer hardware | Defines realistic performance constraints for v1.0. |

7. Technical Boundaries

No direct module-to-module shortcuts outside defined contracts.

No circular dependencies.

No game logic inside persistence.

No direct database access from AI as a source of truth.

No full rescan of all game files on every startup.

No architecture changes without documentation and review.

8. Scope Freeze Rules

After approval, new functions cannot enter v1.0 unless they are mandatory for the MVP objective.

Any new request that increases complexity without improving MVP validation is deferred to a later version.

Scope changes must be recorded and approved before implementation.

If a feature risks the release date or stability, it is moved to Product Roadmap for future versions.

9. Future Scope Reference

Everything that is intentionally excluded from v1.0 is not removed from the project; it is tracked separately in Product Roadmap and future module specifications.

This document is not a vision of the entire long-term project. It is the boundary of the first deliverable.

10. MVP Acceptance Criteria

NPC memory works across sessions.

Player actions create visible world consequences.

Dialogue responds to context and memory.

Save/Load restores critical world state.

Game integration works through the adapter layer.

The implementation stays inside the agreed scope.

11. Scope Change Policy

Any scope expansion must be discussed before coding.

Additions are accepted only if they strengthen v1.0 verification.

Otherwise they move to Product Roadmap and future versions.

The scope is not expanded by default during development.

12. Related Documents

| Document | Purpose |
| --- | --- |
| Vision | Long-term direction and project intent. |
| Project Charter | Official project authorization and high-level boundaries. |
| Project Principles | Guiding rules for the project. |
| Product Roadmap | Release progression after v1.0. |
| Implementation Roadmap | Technical order of building the system. |
| System Architecture | Architecture layers and system structure. |
| Module Architecture | Module relationships and boundaries. |
| Data Flow | How events and data move through the system. |
| Module Specification Template | Standard structure for module documents. |

Approval

| Role | Name | Signature / Date |
| --- | --- | --- |
| Project Owner | Andrii Drahulskyi | __________________ / __.__.2026 |
| Documentation Lead | Andrii Drahulskyi | __________________ / __.__.2026 |

Change Log

| Version | Date | Changes |
| --- | --- | --- |
| v3.0 | 2026-08-06 | Final Project Scope for Version 1.0 only, including boundaries, exclusions, freeze rules and acceptance criteria. |